Business case — Copilot Studio capability upgrade

Manco Capture Agent — Sprint 1 of three

Author: [your name]    Date: 25 June 2026

For: [your manager] (review and decision)

Initiative: Manco Capture Agent (Capture · Reporter · Insights)

# TL;DR

We are building an AI agent for the CIO and senior management team that automates capture, reporting, and analysis of work on the Manco Board (Jira VFST2). Sprint 1 (capture from email to Jira Task with one-tap approval in Teams) is roughly 60% built and on track.

We have hit a Microsoft Copilot Studio licence ceiling that prevents us from using three features needed for a clean architecture and for the next two sprints. The features are: Tools, Knowledge, and Agents — each currently shows "needs upgrade" in our tenant.

Requested decision:

Approve the Copilot Studio capability upgrade.

Approve a parallel admin policy review to enable AI Builder Prompts under our existing governance.

Indicative cost:

Approximately £125–£170 per user per month for full Copilot Studio licensing (Microsoft list pricing — confirm with M365 procurement).

Indicative payback:

Under 3 months at a conservative 1 hour per senior leader per week of saved Jira hygiene and action-item triage.

# 1. What we are building

A three-pillar AI capability for senior management:

| Pillar | What it does | Status |
| --- | --- | --- |
| 1. Capture | Turns emails and Teams meeting transcripts into properly-filed Jira Tasks on the Manco Board, with human approval in Teams | Sprint 1 — in build |
| 2. Reporter | Conversational Q&A and scheduled digests over Manco Board status ("what's overdue?", "status for Cyber") | Sprint 2 — designed |
| 3. Insights | Cross-source analysis of Jira history + Manco SharePoint to surface risks, themes, and decisions needing escalation | Sprint 3 — designed |

All three pillars target the same audience, use the same Microsoft + Atlassian stack we already pay for, and reuse the same foundations we are putting in place now.

# 2. Why it matters

Action items currently fall through the cracks. Items raised in emails, Teams chats, and leadership meetings are tracked manually if at all. Jira hygiene depends on whoever remembers.

Leadership time is the scarcest resource. The CIO and senior team should not be triaging Jira; they should be reviewing and deciding.

Reporting is a known pain point. Status updates are assembled by hand before every Manco meeting. The Reporter pillar removes that work.

Insights are invisible today. Trends and risks across the Manco Board sit in Jira and SharePoint with no integration layer.

# 3. Progress to date

Design and build artefacts version-controlled in the Copilot-Studio GitHub repository, under manco-capture/.

9-file build pack: architecture, provisioning checklist, SharePoint list schema, AI extraction prompt, Adaptive Card design, Jira API payload, two Power Automate flow guides, 5-scenario test plan.

Sprint 1 provisioning complete: Teams approval channel, SharePoint audit list, Jira API token, Outlook trigger category.

Extraction proof-of-concept tested in Copilot Studio.

# 4. The blocker

Our current Copilot Studio licence is at the basic / trial tier. Three features needed for a production-quality build are gated behind a paid upgrade and show "needs upgrade" in the interface:

| Feature | What it does | Why we need it |
| --- | --- | --- |
| Tools | Exposes a Prompt (LLM call) as a clean, callable object that Power Automate can invoke with structured inputs and outputs | Textbook integration pattern. Without it, we work around through Topics — functional but less maintainable. |
| Knowledge | Grounds the agent's responses in trusted content sources such as the Manco SharePoint document library | Critical for Pillar 3 (Insights). Without it the agent cannot reason over existing Manco documentation. |
| Agents (multi-agent) | Separate specialised agents (Capture / Reporter / Insights) with one orchestrator at the front | Critical for Pillars 2 and 3. Without it everything must collapse into a single overloaded agent. |

Separately, AI Builder Prompts is disabled at the tenant admin level ("feature has been disabled — please contact your administrator"). This is a different governance decision but in the same family. Reviewing the admin policy in parallel would give us a more flexible architecture.

# 5. What an upgrade unlocks

## For Sprint 1 (Capture)

| Outcome | Without upgrade | With upgrade |
| --- | --- | --- |
| LLM extraction works | Yes (via Topics workaround) | Yes (via Tools — cleaner) |
| Power Automate integration | Bespoke Topics glue | Native Tool invocation |
| Time to build Sprint 1 | ~2 working days | ~1 working day |

## For Sprint 2 (Reporter) and Sprint 3 (Insights)

| Outcome | Without upgrade | With upgrade |
| --- | --- | --- |
| Conversational Reporter agent | Single overloaded agent, harder to govern | Dedicated agent with clear scope |
| Insights against SharePoint docs | Blocked — no Knowledge feature | Native RAG against Manco SharePoint |
| Future addition of new agents | Each one inflates the single agent | Add as separate agents with orchestrator |
| Vendor lock-in risk | Higher — workarounds become debt | Lower — using supported features |

# 6. Cost framing

Microsoft list pricing (verify with M365 procurement; pricing changes):

| Item | Indicative cost |
| --- | --- |
| Microsoft Copilot Studio (per-user) | ~£164 / user / month |
| Microsoft Copilot Studio (pay-as-you-go message capacity) | from ~£0.008 / message |
| AI Builder add-on capacity (if Prompts later enabled) | from ~£400 / tenant / month (volume-tied) |
| M365 Copilot licence (separate, if not already held) | ~£25 / user / month |

Realistic scoped cost for our use case:

2 builder/admin seats (you + your manager) on full Copilot Studio.

Plus modest pay-as-you-go message capacity for runtime usage by the agent.

Approximately £330–£500 / month all-in for Sprint 1 + Sprint 2 capacity, scaling modestly with usage.

Payback estimate:

Senior management team day rate is high. Even 1 hour per week per member saved (action-item triage, status assembly, manual Jira hygiene) pays for the licence many times over within the quarter.

The Reporter pillar alone removes manual Manco pack assembly — typically several hours per cycle.

# 7. Options considered

| Option | Pros | Cons | Recommended? |
| --- | --- | --- | --- |
| A. Do nothing — stay on basic tier | Zero cost | Sprint 2 and 3 effectively blocked; Sprint 1 architecture brittle | No |
| B. Upgrade Copilot Studio (this paper) | Unlocks all three pillars; supported by Microsoft | Licence cost | Yes — recommended |
| C. Route AI through Azure OpenAI Service | Maximum control; ties into Azure governance | Org has no Azure OpenAI deployment today; sizeable setup | No (today) |
| D. Defer the whole initiative | Zero cost | Action-item leakage continues; Reporter/Insights value not realised | No |

# 8. Risks of not upgrading

1.  Architectural debt early. Sprint 1 will work but on a fragile foundation that we'll likely rebuild when we get to Sprint 2/3.

2.  Sprint 2 and 3 are effectively blocked. Without Knowledge we cannot reason over Manco SharePoint. Without Agents we cannot cleanly modularise.

3.  Slower delivery. Workarounds take longer to build and maintain. We trade licence cost for engineering time.

4.  Higher cost of change. Replacing workarounds with proper features later is more expensive than doing it right now.

# 9. Recommendation

1.  Approve the Microsoft Copilot Studio capability upgrade for the environment housing the Manco Capture Agent.

2.  Ask the Power Platform admin to review the AI Builder Prompts policy and consider enabling it under existing governance.

3.  Continue Sprint 1 in the meantime using the Topics-based workaround; migrate to Tools immediately once the upgrade lands. No code is wasted — only the LLM invocation step changes.

# 10. Decision asks

| Decision | Answer |
| --- | --- |
| Approve upgrade | yes / no / need more info |
| Approve admin policy review on AI Builder Prompts | yes / no |
| Continue Sprint 1 on workaround in parallel | yes / no |
| Procurement contact for confirming exact pricing | _________________ |

# Appendix — Glossary

Copilot Studio — Microsoft's low-code platform for building AI agents on top of Microsoft 365.

Tool / Action — A callable unit within a Copilot Studio agent — typically a Prompt, an API call, or a Power Automate flow.

Knowledge — Trusted content source (SharePoint sites, documents, websites) the agent grounds answers in (RAG).

Agent / multi-agent — Separate specialised agents that can hand off to each other under one orchestrator.

Topic — The classic Copilot Studio building block — a scripted conversational flow.

AI Builder Prompts — An AI Builder feature that lets Power Automate flows invoke a GPT-style prompt directly.

# Reference

GitHub repository: https://github.com/snerantie/Copilot-Studio

Build pack branch: https://github.com/snerantie/Copilot-Studio/tree/feat/manco-capture-sprint1

Open pull request (build pack + this paper): https://github.com/snerantie/Copilot-Studio/pull/1